**Sprint 3 Backlog**

Features to be Added:

* Race Type: GRP
  + Est. Time Length: 6 days
* User Interface
  + Est. Time Length: 7 days
* CLR
  + Est. Time Length: 2 days
* Test Plans
  + Est. Time Length: 4 days
* Test Cases
  + Est. Time Length: 4 days

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Jaime | Bryce | Alex |  |
| Sprint 3  Leader: Jaime  Notes: Bryce  Agenda: Alex | GRP Race Type  CLR  Fix ParIND  Test Cases  Domain Model | Test Plan  Use Cases | User Interface |  |